Managing Project Risk
when using open source
Nick Burch
CTO, Quanticate

---
What could go wrong?

---
Software Failure
- Sainsbury write of $526M invested in supply-chain automation
- Hershey unable to fulfil $100M of orders due to failure of $112M IT system
- 60,000 pensions and benefits claims unprocessed in UK due to IT failure on a budget of £413M
- Sift (UK SME) wasted £1M on cancelled IT rewrite
Source: http://lessons-from-history.com/node/89

---
It should only cost 7p
- Proper
- Planning
- (and) Preparation
- Prevents
- Piss
- Poor
- Performance
Source: British Army

---
Managing Risk
- Emphasis on MANAGING
- Need to:
  - Understand common risk factors
  - Evaluate candidates against those factors
  - Understand risk management strategies
  - Allocate project resources to manage risk
  - Repeat

---
Agenda
- What can go wrong?
- What are the common risk types?
- Measuring it
- Evaluating it
- Using it

---
Common Open Source Risks

---
Legal
- Does the licence allow you to…?
- Can the software be released under that license?
- Can you release your software under the chosen licence?
- Are there fees associated with the software?
- Are contribution terms acceptable?
- Can you modify it? Distribute changes?
- Can the software be bought and removed?

---
Standards
- Does the software play nicely with other software?
- Can you move away from the software?
- Are the standards used encumbered?
- Who owns and manages the standards?
- Can you influence the standards?
- Will the standards continue to be relevant?

---
Knowledge
- Can your people work with the software?
- Can your people or sub-contractors adapt the software?
- Can you add to the knowledge?
- Is there a restricted group who control critical project information?
- Is there a paywall to critical information?
- Is it easy to hire experts in if needed?
- How disparate is the knowledge and those with it?

---
Governance
- Can the project pivot without your knowledge?
- Can you influence project strategy?
- Can your interests be blocked?
- Is the playing field level?
- Will your contributions be accepted?
- Will contributions be managed for the good of the project?
- Is the governance stable?

---
Market
- Is there (potentially) multiple suppliers?
- Can newcomers enter the market with new product/services?
- Does one supplier have an unfair competitive advantage?
- Do the majority of project committers work for a single company?
- Is there a supplier who understands your market?

---
Measuring Risk

---
Apache Project
- Labs
  - High risk
- Incubator
  - At your own risk
- Top level projects
  - Managed risk
- Attic
  - At your own risk

---
What does the Incubator do?
- Community development
- Ensure the project is governed according to the Apache Way
  - No BDs
  - Clean IP
  - Supportive and open community
  - Etc.

---
What if it's not an Apache project?
- Openness Rating
  - Evaluates development model
- Identifies areas of potential risk
  - Plan for risk management
- One part of a larger evaluation process
  - Software Sustainability Maturity Model
  - In addition to development model evaluation
  - Fitness
  - Reusability
  - Capability

---
Evaluating Openness
More open projects = more flexibility for users

---
Conducting an openness evaluation
- Series of questions in five categories
  - License
  - Standards
  - Knowledge
  - Governance
  - Market
- Decide on acceptable risk profile
  - Weight categories of evaluation
  - Weight individual questions

---
Result is a “Score”
- Quantitative evaluation
  - numbers are indicators only
- Need to ensure consistency in the evaluation responses
- Low scores indicate areas of risk
  - Compare risk across different alternatives
  - Invest resources to mitigate risk?
- It can change over time!

---
Layered Evaluation
SSMM
Maturity of project
Openness Rating
Freedom to engage
Openness Categories
Areas in need
Specific Questions
Actions

---
The Categories

---
License
- What kind of license?
- IP due diligence?
- Traceability?

---
Standards
- Standards compliance
- Openness of standards used
- Royalty or Patent requirements
- Recognised governance body

---
Knowledge
- How we got here
- Where we are going
- User support
- Developer support

---
Governance
- Structure
- Succession
- Codes of behaviour
- Transparency
- Accountability
- Who can participate
- Roles of project participants

---
Market
- Money makes the world go round
- Money pays for developers
- Money raises awareness
- Money provides better user support
- Is there a healthy commercial ecosystem?

---
How to do it?

---
Thanks for listening! Questions?
Managing Project Risk
when using Open Source
Nick Burch / @Gagravarr / nick@apache.org